Notes from Evoting Conference Call – September 14, 2007

Present on call:   Jeri Ram and Kevin Keller.

Absent:	   Dev Vrat and Sadna  Samaranayake

Kevin and I spoke about what we needed to do to get evoting implemented and came up with the following:

- Set up a mock vote using a fake slate and have the CCAPA Board Members vote.    This would entail setting up the passcode system, mock ballot and email tracking system.

  - Responsibility for this was:

    - Kevin to set up fake slate.

    - Dev and Sadna to work on the passcode delivery, mock ballot, and tracking system.

    - Dev to work with Stephan George on calculating votes.

  - Implementation date for trail run:   Nov – Dec 2007 with report to Board in January 2008.

- Following the evote, we would meet on a conference call to determine what worked and didn’t work.   Also, what policies would need to be developed or changes needed to be made to implement evoting State wide.

- Jeri recommends starting out with just the State-wide offices and Bylaws to be voted on.  Later on, also use for Section elections.

- Kevin to review Bylaws to see what needs to be changed to enable evoting.   Kevin will contact and work with Kurt who is already working on a Bylaws update.

- Suggestion that Vince in his President’s note in January encourage everyone to update their email information and give information on how to update -  and tell folks that evoting is coming in the next election cycle for State offices.

- Turn out first evoting election in Fall 2008 – this will give adequate time to work out kinks and create the bylaw amendments in the spring.

- Suggestion that article on evoting and postcards be developed in Spring after kinks are worked out and before the 2008 evoting election.